# AML-2404 – AI and ML Lab

Capstone Project Weekly Progress Report
Week 8 Report

| Semester | 2026 |
| --- | --- |
| Course Code | AML-2404 |
| Project Title | AI-Powered Customer Service Chatbot Using Python, NLTK and AI Model Integration |
| Reporting Week | Week 8 |
| Faculty Supervisor | William Pourmajidi |
| Team Lead | Pratik |
| Team Members | Dev ¦ Jatin ¦ Pratik ¦ Amal |

## Team Collaboration Assessment

| Member | Collaboration Level |
| --- | --- |
| Dev | Good |
| Jatin | Good |
| Pratik | Good |
| Amal | Good |

## Progress Made in Reporting Week at Individual and Group Level

During Week 8, the team completed the remaining activities planned during Week 7. AI integration was stabilized, database logging issues were resolved, payment workflow compatibility was improved, project documentation was updated, and end-to-end testing was completed. The chatbot now records AI metadata correctly, backend and frontend modules communicate reliably, and the project remains on schedule.

## Dev (Backend Developer)

Completed AI metadata logging and fallback handling.

Updated backend APIs to support payment workflow changes.

Improved API validation, exception handling, and integration testing.

Verified backend communication with frontend and database.

## Jatin (AI / ML Specialist)

Compared Ollama models and finalized prompt improvements.

Improved AI responses for ambiguous customer queries.

Updated AI architecture documentation and testing results.

## Pratik (Database Manager)

Completed AI response logging and metadata tracking.

Resolved database consistency issues.

Optimized conversation history and model logging.

## Amal (Frontend / UI Designer)

Updated chatbot UI after backend changes.

Improved loading indicators and authentication feedback.

Completed responsive testing and payment UI updates.

## Team Progress

AI integration completed successfully.

Database logging issues resolved.

Documentation updated.

Ongoing End-to-end testing

Major bugs fixed and verified.

## Challenges and Difficulties Encountered

Minor performance optimization for large conversations remains.

Additional testing will continue in Week 9.

## Key Deliverables Completed

AI metadata logging completed.

Payment workflow updated.

Database improvements completed.

Updated documentation.

Integration testing completed.

## Tasks to be Completed Next Week (Week 9 – Advanced Features)

Re-Implement and improve chat history.

Add multilingual chatbot support.

Check combability with voice input.

Implement file upload support.

Add dark mode.

Optimize chatbot performance.

Update project documentation.

## Project Timeline Estimate

Week 8 objectives have been completed successfully. The project is progressing according to the 12-week development plan and is ready to begin Week 9 (Advanced Features).