# AML-2404 – AI and ML Lab

Capstone Project Weekly Progress Report
Week 9 Report

| Semester | 2026 |
| --- | --- |
| Course Code | AML-2404 |
| Project Title | AI-Powered Customer Service Chatbot Using Python, NLTK and AI Model Integration |
| Reporting Week | Week 9 |
| Faculty Supervisor | William Pourmajidi |
| Team Lead | Jatin |
| Team Members | Dev ¦ Jatin ¦ Pratik ¦ Amal |

## Team Collaboration Assessment

| Member | Collaboration Level |
| --- | --- |
| Dev | Good |
| Jatin | Good |
| Pratik | Good |
| Amal | Good |

## Progress Made in Reporting Week at Individual and Group Level

During Week 9, the team focused on advanced product features planned at the end of Week 8. The chatbot evolved further into a multi-tenant SupportFlow SaaS platform with improved chat history, automatic multilingual replies, knowledge-base retrieval (RAG), streaming responses, Stripe subscription plans with plan-based limits, Premium chatbot color customization, and an embeddable website widget with visitor chat history. Prompt and language-matching issues were also fixed so customer-facing answers stay direct and respond in the same language as the user.

## Dev (Backend Developer)

Re-implemented chat history APIs (list/load/delete sessions) for authenticated preview chat.

Added public embed session-message API so the website widget can resume past chats securely with a widget key.

Implemented RAG-style knowledge retrieval, streaming chat (SSE), and stronger customer-facing reply sanitization.

Integrated multi-plan Stripe checkout (Basic / Professional / Premium) and stored plan on each business.

Enforced plan limits in backend: business count, knowledge word caps, and Premium-only chat color settings.

Hardened auth/CORS for local frontend ports and fixed signup/register blocking issues.

## Jatin (AI / ML Specialist)

Improved multilingual behavior so the model auto-matches the customer language (including romanized Gujarati/Hindi).

Updated system prompts so replies follow the current message language and ignore earlier-chat language drift.

Removed source-disclosure phrasing (for example "Based on the provided reference data...") via prompt rules and sanitizer.

Added a knowledge-free social/greeting path so short hellos are not wrongly answered using company knowledge.

Tuned Ollama generation options for faster replies (adaptive context/predict sizes).

## Pratik (Database Manager)

Extended business schema for plan tracking and chat color customization JSON.

Supported session history queries with message previews for the chat history UI.

Ensured subscription/plan fields sync after Stripe checkout, webhook, and billing refresh.

Validated multi-tenant session ownership so widget/preview history stays scoped per business.

## Amal (Frontend / UI Designer)

Added chat history sidebar in preview chat (new chat, open past chats, delete conversations).

Updated Billing page to show Basic, Professional, and Premium plan cards with clear limits.

Added knowledge word-counter UI tied to plan limits and Dashboard business-limit messaging.

Built Premium Settings color pickers and applied colors in preview chat and embed widget.

Upgraded the embed widget UI with History / New chat controls and last-chat resume behavior.

## Team Progress

Chat history re-implemented for dashboard preview and embed widget.

Multilingual auto-reply support completed for major customer languages.

Performance improvements completed (RAG retrieval, streaming, and generation caps).

Stripe multi-plan billing and plan-based feature limits completed.

Premium chatbot color customization completed.

Project documentation and weekly reporting updated for Week 9.

## Challenges and Difficulties Encountered

Local Ollama models sometimes ignored language instructions when earlier messages used another language; fixed with strict per-message language locking and sanitization.

Greetings such as "tame majama?" were incorrectly answered from the knowledge base; fixed by routing casual messages through a KB-free social path.

Multiple Flask processes on port 5000 caused stale CORS behavior during signup testing; cleaned up and allowed local Vite ports in development.

Voice input, file upload, and dark mode from the original Week 9 wishlist were deprioritized in favor of billing limits, multilingual quality, and embed history.

## Key Deliverables Completed

Chat history (preview and embed widget).

Automatic multilingual customer replies.

RAG knowledge retrieval and streaming chat responses.

Three Stripe plans with business / knowledge / Premium color limits.

Embeddable widget improvements (theme, history, and new chat).

Week 9 progress documentation.

## Tasks to be Completed Next Week (Week 10 – Testing, Bug Fixes and Frontend Updates)

Perform unit testing for chatbot logic, plan limits, auth, and billing helpers.

Perform smoke testing for signup/login, knowledge save, preview chat, billing checkout, and embed widget flows.

Perform API testing for chat, streaming, sessions, businesses, knowledge, settings, and billing endpoints.

Fix bugs discovered during unit, smoke, and API testing.

Update the frontend based on testing feedback (UI polish, error states, loading feedback, and plan-limit messaging).

Continue documentation updates with test cases and final Week 10 results.

## Project Timeline Estimate

Week 9 advanced-feature objectives for chat history, multilingual support, performance, billing plans, and embed improvements were completed successfully. The project remains aligned with the 12-week development plan and is ready to begin Week 10 (unit testing, smoke testing, API testing, bug fixing, and frontend updates).