## Slide 1
WEEK 2 PROGRESS REPORT
AI-Powered Customer
Service Chatbot
Using Python and NLTK
Dataset Prepared · NLP Preprocessing · Intent Recognition · Response Logic

## Slide 2
Work Completed in Week 2
Dataset Preparation
Collected and structured a JSON-based intents dataset covering 12 customer query categories. Reviewed and cleaned training data for consistency.
NLP Preprocessing
Implemented tokenization, stemming, and stopword removal using NLTK. Processed raw text input into clean numerical feature vectors.
Intent Recognition
Built and trained an intent classifier using bag-of-words model. Tested with sample queries achieving over 85% accuracy on the training set.
Response Generation
Developed response selection logic based on recognized intent and confidence score. Integrated fallback replies for unrecognized inputs.

## Slide 3
Dataset Structure
JSON Intent Dataset
The chatbot's training data is organized as a JSON file with a list of intent objects. Each intent contains a tag, a set of sample patterns, and a set of possible responses.
12
Intent Tags
80+
Training Patterns
40+
Response Variants
Sample Intent Categories
greeting
goodbye
order_status
refund_request
product_info
payment_help
{
"intents": [
{
"tag": "greeting"
"patterns": [
"Hello",
"Hi there",
"Good morning"
],
"responses": [
"Hello! How can I help?",
"Hi! What can I do for you?"
]
}
]
}

## Slide 4
NLP Preprocessing Pipeline
1
Raw Input
User types a query. Raw text is captured as-is.
2
Tokenization
Text split into individual words (tokens) using NLTK word_tokenize.
3
Lowercasing
& Stemming
Tokens lowercased; stemmed to root form using PorterStemmer.
4
Stopword
Removal
Common words (is, the, a) filtered out to focus on meaningful tokens.
5
Bag of Words
Tokens converted to a numeric vector matching the vocabulary.
Each step refines the raw input into a clean, machine-readable format that powers accurate intent recognition.

## Slide 5
Challenges & Solutions
⚠ Challenge
Imbalanced Dataset
Some intent categories had very few training patterns, causing poor prediction accuracy for those classes.
→
✓ Solution
Data Augmentation
Added paraphrased variations of patterns manually, balancing each intent to at least 6 examples.
⚠ Challenge
Stemming Errors
PorterStemmer occasionally over-stemmed words, merging semantically different terms into the same root.
→
✓ Solution
Vocabulary Review
Reviewed the post-stemming vocabulary and added custom exception rules for mismatched terms.
⚠ Challenge
Low Confidence Scores
The classifier returned low confidence for many real-world inputs not represented in training data.
→
✓ Solution
Threshold & Fallback
Set a confidence threshold of 0.6. Queries below this trigger a polite fallback response instead.

## Slide 6
Intent Recognition — Test Results
Chart: 
| greeting | goodbye | order_status | refund_request | product_info | payment_help
Accuracy % | 95 | 92 | 87 | 81 | 89 | 83
88%
Overall Accuracy
across all intent classes
0.6
Confidence Threshold
below = fallback triggered
120
Test Queries Run
manually validated

## Slide 7
Team Work Distribution — Week 2
Member 1
Dataset Collection
Curated 80+ patterns across 12 intent categories; validated JSON schema.
✓ Done
Member 2
NLP Processing
Implemented tokenization, stemming and stopword removal pipeline in Python.
✓ Done
Member 3
Chatbot Logic
Built the intent classifier and integrated confidence threshold + fallback logic.
✓ Done
Member 4
UI Design
Designed chatbot input/output interface wireframes; prepared frontend layout.
In Progress
Member 5
Documentation & GitHub
Updated README, committed all modules, and maintained pull request workflow.
✓ Done

## Slide 8
Week 2 at a Glance
Key milestones and outputs from this reporting period
12
Intent Categories
in final dataset
88%
Model Accuracy
on test queries
120
Queries Tested
manually validated
4/4
Week 2 Goals
fully completed
Next up: UI integration, end-to-end testing, and deployment preparation

## Slide 9
Future Plan — Week 3
1
UI Integration
Connect the chatbot backend to the frontend interface designed by Member 4. Enable real-time input/output rendering.
2
End-to-End Testing
Run full conversation flow tests. Evaluate edge cases, ambiguous inputs, and multi-turn query handling.
3
Model Refinement
Retrain the intent classifier with expanded dataset. Aim for 90%+ accuracy across all intent categories.
4
Deployment Prep
Package the application, write deployment documentation, and prepare the demo environment for final presentation.

## Slide 10
Conclusion
Week 2 successfully delivered all four planned milestones — from dataset preparation through to a working intent recognition engine. The chatbot now correctly classifies customer queries with 88% accuracy and includes a graceful fallback for unrecognized inputs.
✓
Dataset Ready
12 intents, 80+ patterns structured in JSON
✓
NLP Pipeline
Tokenization, stemming, stopword removal complete
✓
Intent Classifier
88% accuracy, confidence threshold active
✓
Response Logic
Intent-matched replies + fallback integrated