# AML-2404 – AI and ML Lab

Capstone Project Weekly Progress Report
Week 11 Report

| Semester | 2026 |
| --- | --- |
| Course Code | AML-2404 |
| Project Title | AI-Powered Customer Service Chatbot Using Python, NLTK and AI Model Integration |
| Reporting Week | Week 11 |
| Faculty Supervisor | William Pourmajidi |
| Team Lead | Jatin |
| Team Members | Dev ¦ Jatin ¦ Pratik ¦ Amal |

## Team Collaboration Assessment

| Member | Collaboration Level |
| --- | --- |
| Dev | Good |
| Jatin | Good |
| Pratik | Good |
| Amal | Good |

## Progress Made in Reporting Week at Individual and Group Level

During Week 11, Week 10 completed the testing, bug-fix, and frontend-update tasks listed at the end of the Week 9 report. In Week 11 the team finished remaining debugging from that testing cycle and delivered a working deployment prototype so the SupportFlow SaaS can be shared through a public link while the database, Flask API, and Ollama AI model run on the development laptop. Stripe remains in test mode for safe demonstration of signup, billing, and chat flows.

## Dev (Backend Developer)

Completed Week 10 API and smoke testing for auth, businesses, knowledge, chat/streaming, sessions, and billing endpoints; fixed failures found during those tests.

Served the built React SPA from Flask (frontend-react/dist) so one public URL hosts both UI and API.

Added HOST / PORT / PUBLIC_BASE_URL / ALLOW_TUNNEL_ORIGINS configuration for Cloudflare and ngrok tunnels.

Implemented SPA fallback routing and /health status endpoint; fixed the root route so browsers receive the React app instead of JSON over the tunnel.

Hardened CORS for tunnel origins and same-origin API access when the app is shared publicly.

Documented laptop hosting steps and verified Stripe test checkout redirects using the public FRONTEND_URL.

## Jatin (AI / ML Specialist)

Continued Week 10 response-quality testing after bug fixes (language lock, social greetings, and knowledge-base routing).

Verified multilingual and support-only guardrail behavior under the shared-hosting demo setup with local Ollama.

Confirmed that AI replies still work when the public tunnel points to the laptop-hosted model service.

Helped identify remaining model limitations for the final documentation (local model drift vs. cloud APIs).

Supported regression checks on greeting vs. knowledge questions after deployment-related configuration changes.

## Pratik (Database Manager)

Validated that SQLite multi-tenant data (users, businesses, sessions, plans) remains consistent when the app is accessed through the public tunnel.

Verified subscription/plan fields after Stripe test checkout during shared-link smoke tests.

Checked session ownership and chat-history scoping for preview and embed flows after Week 10 bug fixes.

Confirmed database file location and backup needs for laptop-hosted demos (local chat_logs.db).

Supported debugging of environment configuration so production-like public access still uses the same local database.

## Amal (Frontend / UI Designer)

Completed Week 10 frontend updates from testing feedback (error states, plan-limit messaging, landing and billing polish).

Built production frontend assets (npm run build) for Flask hosting instead of relying only on Vite localhost:5173.

Updated the API client to use same-origin requests when the UI is opened from the public tunnel hostname.

Verified signup, login, dashboard, knowledge, billing, and preview-chat screens through the shared URL.

Helped fix the issue where the tunnel homepage showed API JSON instead of the SupportFlow UI.

## Team Progress

Week 10 testing plan from the Week 9 report completed (unit/smoke/API testing, bug fixes, frontend updates).

Remaining Week 11 debugging completed for shared-link and SPA serving issues.

Laptop-based deployment prototype completed (Flask + built React + Cloudflare/ngrok tunnel).

HOSTING_LAPTOP.md and related environment guidance added for demo sharing.

Stripe test-mode billing verified with public redirect URLs.

Project remains aligned with the 12-week plan entering final documentation and presentation.

## Challenges and Difficulties Encountered

Legacy unit tests still expected old intent tags; the live system is RAG/AI-first, so older automated tests needed reinterpretation during Week 10 testing.

Cloudflare quick tunnels change the public URL on restart, requiring FRONTEND_URL / PUBLIC_BASE_URL updates and Flask restart.

Opening the tunnel URL initially returned JSON because Accept-header routing skipped the SPA; fixed by always serving the built index when present.

Laptop hosting requires the machine to stay awake with Flask and Ollama running; this is suitable for demos but not 24/7 cloud production.

Full cloud deployment of the local Ollama model (Render/Vercel style) remains limited; the team used a practical laptop + tunnel prototype for Week 11 deployment goals.

## Key Deliverables Completed

Week 10 testing, bug-fix, and frontend-update cycle (as planned in Week 9).

Public laptop-hosting deployment prototype with single shared URL.

SPA serving from Flask, tunnel CORS/config, and /health endpoint.

Hosting documentation (HOSTING_LAPTOP.md) and env examples for demo sharing.

Stripe test billing confirmation over the public frontend URL.

Week 11 progress documentation.

## Tasks to be Completed Next Week (Week 12 – Final Documentation, Presentation and Polish)

Prepare final project documentation (architecture, testing summary, deployment notes, and screenshots).

Create or update the final presentation / demo script for faculty review.

Run a final end-to-end regression demo (signup → knowledge → chat → billing → embed widget).

Polish remaining UI/copy issues found during Week 11 shared-link testing.

Package submission materials and note future production hosting options beyond laptop tunneling.

Complete Week 12 closing report and presentation readiness checklist.

## Project Timeline Estimate

Week 11 deployment and remaining debugging objectives were completed successfully. Week 10 had already closed the testing/bug-fix/frontend tasks planned after Week 9. According to the original 12-week plan, Testing & Debugging spans Weeks 10–11 and Deployment spans Weeks 11–12; the team is on schedule. Week 12 will focus on final documentation, presentation preparation, and final polish for the capstone demonstration.