# AML-2404 – AI and ML Lab

Capstone Project Weekly Progress Report
Week 12 Report (Final Weekly Report)

| Semester | 2026 |
| --- | --- |
| Course Code | AML-2404 |
| Project Title | AI-Powered Customer Service Chatbot Using Python, NLTK and AI Model Integration |
| Reporting Week | Week 12 (Final) |
| Faculty Supervisor | William Pourmajidi |
| Team Lead | Jatin |
| Team Members | Dev ¦ Jatin ¦ Pratik ¦ Amal |

## Team Collaboration Assessment

| Member | Collaboration Level |
| --- | --- |
| Dev | Good |
| Jatin | Good |
| Pratik | Good |
| Amal | Good |

## Progress Made in Reporting Week at Individual and Group Level

Week 12 is the final weekly progress report for the 12-week capstone sprint. Following the project plan (Documentation & Presentation in Week 12) and the tasks listed at the end of the Week 11 report, the team completed final documentation, presentation and demo-video preparation, presentation practice, end-to-end regression checks, and final polish of the SupportFlow SaaS chatbot. The product delivered is a multi-tenant customer-support platform with JWT auth, free-text knowledge, local Ollama AI, Stripe test billing (Basic / Professional / Premium), embeddable widget, multilingual replies, and a laptop-based public demo deployment via tunnel. This report closes the weekly reporting cycle.

## Dev (Backend Developer)

Finalized backend readiness for the faculty demo: auth, businesses, knowledge limits, chat/streaming, sessions, billing, and embed APIs verified end-to-end.

Confirmed Flask SPA hosting, /health endpoint, tunnel CORS, and environment settings used for the shared public demo link.

Supported packaging of deployment notes (HOSTING_LAPTOP.md) and .env guidance for the final documentation set.

Completed related Python code-quality review/refactor notes used in final technical documentation (knowledge word-limit helper cleanup).

Helped run the final regression path: signup → business → knowledge save → preview chat → Stripe test checkout → embed widget.

## Jatin (AI / ML Specialist)

Prepared AI/architecture talking points for the final presentation (RAG knowledge use, language locking, social vs knowledge routing, Ollama model choice).

Completed final response-quality checks for multilingual greetings and support answers before recording the demo video.

Documented known AI limitations for the final report (local model drift vs cloud APIs; laptop must keep Ollama running).

Supported presentation practice for the AI and chatbot demonstration sections.

Verified sanitizer and guardrail behavior so customer-facing replies stay clean during the live demo script.

## Pratik (Database Manager)

Validated final multi-tenant data integrity for users, businesses, sessions, messages, plans, and subscription fields.

Confirmed chat-history scoping for preview and embed sessions in the final regression demo.

Documented SQLite storage location and demo backup considerations for submission materials.

Verified plan/limit fields after Stripe test payments for Basic, Professional, and Premium scenarios used in screenshots/demo.

Supported final documentation sections covering database schema and tenant isolation.

## Amal (Frontend / UI Designer)

Completed final UI polish on landing, dashboard, knowledge, billing, settings, and preview-chat screens for presentation screenshots.

Rebuilt production frontend assets and verified the shared tunnel URL shows the SupportFlow UI (not API JSON).

Prepared presentation slides / demo flow visuals and coordinated presentation practice with the team.

Supported creation of the presentation video covering problem, solution purpose, and live product walkthrough.

Checked embed-widget UI (history, new chat, Premium colors) for the final demo script.

## Team Progress

Final project documentation completed (architecture overview, testing summary, deployment notes, and demo guidance).

Final presentation materials and presentation-video content prepared; team completed presentation practice.

Final end-to-end regression demo completed (signup, knowledge, chat, billing, embed widget).

Final UI/copy and hosting touch-ups completed for faculty demonstration readiness.

Submission package prepared (weekly reports, hosting guide, and closing Week 12 report).

12-week development plan objectives closed successfully with this final weekly report.

## Challenges and Difficulties Encountered

Balancing video recording and presentation practice with last UI/hosting polish required strict timeboxing in Week 12.

Cloudflare quick-tunnel URLs change on restart, so demo setup instructions must remind the team to refresh FRONTEND_URL before presenting.

Laptop + Ollama hosting is reliable for class demos but is not a permanent 24/7 cloud deployment; this limitation is documented for faculty.

Older intent-based automated tests no longer match the RAG/AI-first chatbot; final testing relied on smoke/API/regression demos and updated review notes.

## Key Deliverables Completed

Final documentation set for architecture, testing, and laptop deployment.

Final presentation materials, demo script, and presentation video preparation.

Presentation practice completed by the team.

Final end-to-end product regression and demo polish.

Week 12 final weekly progress report (closing report for the capstone sprint).

## Post-Project Notes (No Further Weekly Development Sprint)

This is the final weekly report. There is no Week 13 development sprint in the weekly-reporting cycle. Remaining work is limited to faculty presentation delivery and optional future enhancements outside the graded 12-week plan:

Deliver the final faculty presentation and demo using the prepared slides/video and live SupportFlow walkthrough.

Optional future enhancement: move API/database to a managed cloud host and use a hosted model API if 24/7 uptime is required.

Optional future enhancement: expand automated unit tests for the RAG/AI-first response paths and billing helpers.

Optional future enhancement: production hardening (HTTPS, stricter webhook settings, backups, monitoring).

## Project Timeline Estimate

The 12-week development plan is complete. Research/planning, UI, database, chatbot/NLP, AI integration, testing/debugging, deployment prototype, and final documentation/presentation objectives have been delivered. Week 12 successfully closed the remaining documentation, presentation practice, demo video preparation, and final polish tasks planned after Week 11. The SupportFlow AI-powered customer service chatbot is ready for the final faculty demonstration and capstone submission.