Minutes of Meeting

| Meeting Date and Time | 11:30 AM | Meeting Location | Canada |
| --- | --- | --- | --- |
| Meeting Organizer | Jatin Vaghela | Meeting Chair | Group 4 Members |
| Minutes Drafted Date | 01-Aug-2026 | Meeting Title | Week 11 – Deployment Prototype, Presentation Video, Practice & Final Touch-ups |
| Attendees |  |  |  |

- Pratikkumar Chavda

- Dev Bajaniya

- Jatin Vaghela

- Amal Satheesan

Brief Description / Agenda

- Review Week 11 project planning progress (deployment prototype, remaining debugging, and readiness for Week 12).

- Discuss making the project presentation video and planning presentation practice sessions.

- Confirm final touching points on the application, documentation, and demo before project completion.

| Items Discussed |  |  |
| --- | --- | --- |
| No | Items Discussed |
| 1 | - Reviewed the Week 11 project plan against the 12-week timeline (testing/debugging completion and start of deployment). Confirmed the laptop-hosting / public-link prototype as the demo deployment approach. |
| 2 | - Discussed making the presentation video, including what to show (problem, solution purpose, live demo of signup, knowledge, chat, billing, and embed widget). |
| 3 | - Agreed to schedule presentation practice so each member can rehearse their section and improve timing, clarity, and demo flow. |
| 4 | - Discussed final touching of the application and materials (UI polish, hosting setup check, Stripe test flow, documentation screenshots, and closing Week 12 deliverables). |
| 5 | - Confirmed responsibilities for video recording, slide/script updates, and practice rehearsal before the final presentation. |
| 6 | - Noted that Week 12 will focus on final documentation, presentation readiness, and end-to-end demo polish. |
| Meeting Conclusion |  |  |

The team agreed that Week 11 deployment and planning goals are on track. Members will prepare the presentation video, complete presentation practice, and finish final touch-ups on the application and documentation so the project is ready for Week 12 submission and faculty demonstration.